## Slide 1: Iteration 1 Team 4
By Dylan Dinh, Amay Kadakia, Shubhayu Shrestha

## Slide 2: MoSCoW Requirements
Must Have
  Offline Functionality/PWA
  Itinerary
  Map
  Login Requirement (Only for Admin)
Should Have
  Key Translations
  Emergency Contact Information
Could Have
  Image sharing/hosting (Moved from should have after further discussion)
  Website Search Feature
Won't Have
  Messaging

## Slide 3: Project Plan
User-Interface
  Itinerary – Begin Work, Iteration 2
  Maps – Iteration 2/3
  Contact Information – Completed
  Offline Functionality – Completed
  Translations – Iteration 2
Administrative
  Itinerary Management – Iteration 4
  Admin Logins – Iteration 3

## Slide 4: Risks
Web Development Inexperience
  RE = 1.0 * 30 hours = 30 hours
Unrealistic Schedule / Over scoping
  RE = 0.5 * 40 hours = 20 hours
Schedule Conflicts
  RE = 0.8 * 15 hours = 12 hours
Requirements Volatility
  RE = 1.0 * 10 hours = 10 hours
.uta.cloud Server Hosting Issues
  RE = 0.5 * 20 hours = 10 hours

## Slide 5: Risk Mitigation
Allot time for project work
Learn full-stack development (YouTube, etc.)
Effectively communicate project requirements
Work ahead of schedule

## Slide 6: Specification & Design - Changes
Switched from WordPress to Drupal
  Easier to work with and create a progressive web app from
  Testing on UTA hosted servers (uta.cloud)
    Utilizing uta.cloud allows us to have more security on our website.
Drop Firebase, use MySQL
  Image hosting no longer needed
  Drupal backed by MySQL

## Slide 7: Specification & Design

## Slide 9: Use Case Diagram

## Slide 10: Code - Demo
Link: https://github.com/shubshres/CSE-3311-Team-4
Progressive Web App: https://mavsinjapan.uta.cloud/
Most iteration 1 work was mainly getting the structure of the website to be functional.

## Slide 11: Customer & Users
Changes – None
Our primary customer is still Dr. Aiken & her students in the Study Abroad trip.

## Slide 12: Feedback
After meeting with Professor Aiken, we made sure we had all of the 'Must Haves' and we got positive feedback regarding our website so far.
Removing the photo's feature for now as Professor Aiken discussed that she will most likely just be using WhatsApp.
We are planning on creating another page that will provide more information about the hotels, which will be done by the next iteration.